StaxAI

TOOL ID AUDIT & CANONICAL ID REGISTER

Canonical tool IDs, ID standardisation findings, BI tool architecture decision

| Version | v1.0 — March 2026 |
| --- | --- |
| Status | Active — decisions confirmed |
| Reference | Rules & Instructions v2.7, Project Brief v12.12 |
| Triggered by | Auth Panel & Activate Spec v1.2 build preparation |

# 1. Purpose

During preparation for the Auth Panel & Activate Spec v1.2 build, an audit of tool IDs across all platform files revealed mismatches between tools-data.js, dashboard-data.js, dashboard-widgets.js, and the live profiles.activated_tools column. This document records the audit findings, the canonical IDs agreed, and the fixes required.

# 2. Canonical Tool ID Register

⚠️  These are the authoritative tool IDs for the entire platform. Every file that references a tool ID must use the ID from this register exactly. No exceptions.

| Canonical ID | Tool Name | Status | Has Page? | Tool Page |
| --- | --- | --- | --- | --- |
| chatbot | AI Website Chatbot | built | Yes | chatbot.html |
| social | Marketing & Social Media | built | Yes | social.html |
| email | AI Email Assistant | built | Yes | email-assistant.html |
| strategic-plan | Strategic Plan & Operations | built | Yes | strategic-plan.html |
| news-digest | Industry News Digest | built | Yes | news-digest.html |
| bi | Business Intelligence Dashboard | pending | No — to build | bi.html (pending) |
| tender | Tender Response Generator | pending | No — to build | tender.html (pending) |
| quote-enhancer | Quote Enhancer | pending | No | panel.html?tool=quote-enhancer |
| swms | SWMS & Safety Docs | pending | No | panel.html?tool=swms |
| customer-updates | Customer Progress Updates | pending | No | panel.html?tool=customer-updates |
| handover-docs | Handover Documentation | pending | No | panel.html?tool=handover-docs |
| review-booster | Review & Referral Booster | pending | No | panel.html?tool=review-booster |
| design-viz | Design Visualiser | pending | No | panel.html?tool=design-viz |

# 3. Audit Findings — ID Mismatches

The following mismatches were found between tools-data.js (pre-login) and dashboard-data.js (post-login). All must be fixed as part of the Step 1 build in Auth Panel & Activate Spec v1.2.

| Canonical ID | tools-data.js (wrong) | dashboard-data.js | Fix required |
| --- | --- | --- | --- |
| social | social-media-manager | social ✔ | Rename id in tools-data.js CORE_TOOLS |
| email | email-assistant | email ✔ | Rename id in tools-data.js CORE_TOOLS |
| bi | executive-summary (wrong name + wrong id) | bi ✔ | Rename entry, update name, set status: pending, priceId: null |
| tender | tender-response | tender ✔ | Rename id in tools-data.js CORE_TOOLS |

⚠️  dashboard-data.js currently has bi with status: built and url: dashboard.html. This is incorrect. bi status must be set to pending and url updated to bi.html once that page is built. This fix is part of the Step 1 work.

# 4. Retired ID — executive-summary

executive-summary was the old name for the Business Intelligence Dashboard tool. It is retired as of this audit. The canonical ID is bi. The tools-data.js CORE_TOOLS entry for executive-summary must be replaced entirely with a correct bi entry.

# 5. Business Intelligence Tool — Architecture Decision

## 5a. What the BI tool is

The Business Intelligence Dashboard is a two-layer tool:

- Layer 1 — bi.html (the tool page): A dedicated page where the user configures which intelligence modules they want active (competitors, market trends, opportunity alerts, geographic insights, product/service suggestions etc). Each module can be toggled on or off. This page also shows the full expanded detail view of each module — more depth, history, and drill-down than the dashboard summary.

- Layer 2 — Dashboard Zone 2 BI section: The Live Intelligence section on the main dashboard shows only the user's selected modules in summary/widget format. This is the output surface, not the tool itself. It links through to bi.html for full detail.

## 5b. Activation model

The BI section in Dashboard Zone 2 is always present but greyed/inactive until the user activates the BI tool. Once activated, the user's configured modules populate the section with live AI-generated insights. The dashboard IS the output surface — not a separate page.

## 5c. Module selection UX

On bi.html, each intelligence module has a toggle to include it on the main dashboard. This gives the user control over what appears in their Dashboard Zone 2 BI section. This fits the Build Your Own Stax marketing pillar — modular, personalised, grows with the business.

## 5d. Current status

bi.html does not exist yet. The tool is pending. The Dashboard Zone 2 BI section exists as a placeholder/greyed section. A dedicated BI tool spec must be written before bi.html is built.

⚠️  bi status must be set to pending in all files. dashboard-data.js currently has it as built with url: dashboard.html — this is wrong and must be corrected in the Step 1 fixes.

# 6. Files Requiring ID Fixes

The following files require changes as a result of this audit. All changes are governed by Auth Panel & Activate Spec v1.2 Step 1.

| File | Changes required |
| --- | --- |
| tools-data.js | Rename social-media-manager → social, email-assistant → email, tender-response → tender. Replace executive-summary entry with correct bi entry (status: pending, priceId: null). Add priceId field to all built tools. |
| dashboard-data.js | Fix bi entry: status pending, url bi.html (pending). No other ID changes needed — dashboard IDs are already canonical. |
| tools.html | Loads tools-data.js dynamically — IDs flow through automatically once tools-data.js is fixed. Verify panel.html?tool= links after fix. |
| index.html | Check HERO_TOOLS array for any affected IDs (social, email, bi, tender). Update if present. |

# 7. Change Log

| Version | Changes |
| --- | --- |
| v1.0 — March 2026 | Initial audit. Four ID mismatches documented. Canonical ID register established. BI tool architecture decision recorded. executive-summary retired. |